|  | Hengyi Industries Sdn Bhd 恒逸实业（文莱）有限公司 |  |  |
| --- | --- | --- | --- |
|  | Dispatcher Daily Report 调运日报 |  |  |
| Establishment Department 编制部门 |  | Commercial Department 商务部 | 24 July 2019 |

Weather Forecast

天气预测

| 24 July-30 July |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Weather天气 | Rain 雨 | Rain 雨 | Rain 雨 | Rain 雨 | Rain 雨 | Rain 雨 | Rain 雨 |
| Wind Power 风力 | Level<3 | Level<3 | Level<3 | Level<3 | Level<3 | Level<3 | Level<3 |

Arrival Schedule of Ships

船舶到港计划表

| Name of goods 货名 | Name of vessel 船名 | Loading (Unloading) Berth 装（卸）船泊位 | Loading (Unloading) Capacity 装（卸）船量(吨) | Pre Arrival Period 预到港期 |
| --- | --- | --- | --- | --- |
| 7月第一船煤炭 | LONGVIEW LOGGER | 8# | 31525 | 21/July |
| 7月第三船液化气 | MT Morning Breeze | 4# | 2401 | 25-27/July |
| 7月第二船煤炭 | Ocean Star | 8# | - | - |
| 8月开工柴油 | VITESSE | 4# | - | - |
| 8月下旬煤炭 | - | 8# | - | - |
| Zakum原油 | - | 单点 | - | - |
| Remarks 备注 | 截止24日06:00卸煤26598吨，剩余4696吨，平均卸速500t/h，目前已卸57小时，仍需15小时左右（合同约定卸货时间108小时）。 |  |  |  |

Statistics of Outsourcing Raw Materials (Unit: Tons)

外购原料统计（单位：吨）

| Product Number 品号 | Incoming Volume进厂量（卸货港商检量） | Usage Quantity 使用量 | Stock 库存（岸罐量） | Turnover Days 可周转天数 |
| --- | --- | --- | --- | --- |
| Crude Oil 原油 | 567973.673 |  | 562948.58 | - |
| Coal煤炭 | 31567 | 1054 | 26751 | 23 |
| Catalytic Gasoline 催化汽油 | 19868.626 | - | 19086.631 | - |
| Heavy Naphtha 重石脑油 | 19508.401 | - | 19598.641 | - |
| Refined naphtha精制石脑油 | 37977.623 | - | 37855.753 | - |
| Mixed Aromatics 混合芳烃 | 14787.911 | - | 14648.757 | - |
| Mixed xylene混合二甲苯 | 14245.938 | - | 13585.015 | - |
| LPG液化石油气 | 7624.064 | - | 7348.734 | - |
| Diesel开工柴油 | 4788.058 | - | 4531.48 |  |
| Diesel Power Station 电站柴油 | 0 | 0 | 67 | - |
| 备注： |  |  |  |  |

Statistical Analysis of Equipment Products (Unit: Tons)

装置产品统计（单位：吨）

| Product Number 品号 | yield 产量 | Sales volume 销售量 | Stock 库存 | Saleable Inventory 可销售库存 |
| --- | --- | --- | --- | --- |
| Ash 粉煤灰 | 73 | 45 | 180 | 130 |

Production and Equipment Abnormal Problem Tracking: (In the dispatching log, only the equipment abnormal situation affecting the sales of wharf and loading station is tracked and recorded) .

生产及设备异常问题跟踪：（调度日志中仅对码头、装车站影响销售的设备异常情况进行跟踪记录）

| Department 部门 | Abnormal Production and Equipment Problems 生产及设备异常问题 |
| --- | --- |
| Wharf 码头 | 施工、报审中Construction and report are in progress |
| Loading Station 装车站 | 建设施工中Under construction |

Logistics dispatch information

物流调运信息（7月24日06:00）

| 一、库存信息： |  |
| --- | --- |
| 1 | The diesel tank in the power station is 3.84meters, the inventory is 67 tons and there is 230 tons in the PO.yesterday. 电站柴油罐液位3.84米，库存67吨，PO单剩余230吨。 |
| 2 | The coal inventory was 26751 tons at 06 AM 24th;consumed 1054 tons. 截止24日06点，煤炭库存量为 26751 吨；昨日消耗1054吨。 |
| 3 | As of 06:00 on 24rd, the ash warehouse inventory is 180 tons, 1 car is sold by FuXing (17.05 tons), 1 car is sold by Ready Mix (quantity is not given), and 15.31 tons is sold by BHC;1 truck (8 tons) to the ash field； 截止24日06:00，灰库库存为 180吨，復兴销售1车17.05吨，Ready Mix销售1车（数量未给出），BHC销售1车15.31吨；填埋1车（8吨）至灰场 |

| 二、船讯信息： |  |
| --- | --- |
| 1 | The coal vessel "LONGVIEW LOGGER" By 06:00 on 24th, 26,598 tons of coal were discharged, and the remaining 4,969 tons were discharged at the current average unloading speed of 500t/h, and the unloading time was 57 hours. The unloading and clearance of warehouse were completed after about 15 hours according to the current speed. 煤炭船“LONGVIEW LOGGER” 截止24日06:00卸煤26598吨，剩余4969吨，当前平均卸速500t/h，已卸货时长57小时，按照当前速度约15小时后完成卸货和清仓。 |
| 2 | In July, the third LPG ship "Morning Breeze" is expected to arrive at the anchorage at 1330LT on 24th, with the planned time of POB to board the ship at 1400LT and berthing time at no.4 berth at 1430lt-1500lt； 7月第三船LPG船"Morning Breeze"预计24日1330LT抵达锚地，计划引水登轮时间为1400LT，靠泊4#泊位时间为1530LT-1600LT |
| 3 | Second of July coal ship "Ocean Star" pre-loading date is July 24th-26th. 7月第二船煤炭装船“Ocean Star” 预装期7月24日-26日。 |

Compiling person 编制人：王志锋           Auditor 审核人：谢振林