|  | Hengyi Industries Sdn Bhd 恒逸实业（文莱）有限公司 |  |  |
| --- | --- | --- | --- |
|  | Dispatcher Daily Report 调运日报 |  |  |
| Establishment Department 编制部门 |  | Commercial Department 商务部 | 12 September 2019 |

Weather Forecast

天气预测

| 10 September -16 September |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Weather天气 | Rain 雨 | Sunny 晴 | Rain 雨 | Sunny 晴 | Rain 雨 | Rain 雨 | Sunny 晴 |
| Wind Power 风力 | Level<3 | Level<3 | Level<3 | Level<3 | Level<3 | Level<3 | Level<3 |

Arrival Schedule of Ships

船舶到港计划表

| Name of goods 货名 | Name of vessel 船名 | Loading (Unloading) Berth 装（卸）船泊位 | Loading (Unloading) Capacity 装（卸）船量(吨) | Pre Arrival Period 预到港期 |
| --- | --- | --- | --- | --- |
| 9月下旬煤炭 | MV MAPLE GLORY | 8# | 32000 | 9月16-17日 |
| 10月上旬煤炭 | - | 8# | - | - |
| 10月中旬煤炭 | - | 8# | - | - |
| Zakum原油 | MT COSWISDOM | 单点 | 130000 | 10月8日-10日 |
| CPC原油 |  | 单点 | 130000 |  |
| kimanis原油 |  | 单点 | 80000 |  |
| QATAR MARINE 原油 |  | 单点 | 130000 |  |
| SERIA原油 |  | 单点 | 80000 |  |
| MURBAN原油 |  | 单点 | 130000 |  |
| QATAR MARINE 原油 |  | 单点 | 130000 |  |
| 11月中旬煤炭 |  | 8# | 45000 |  |
| 11月重石脑油 |  | 4# | 35000 |  |
| 11月催化汽油 |  | 4# | 35000 |  |
| Remarks 备注 | 因电站9月下旬准备停工检修，时间约1周。计调部建议原定10月5日-10日进厂煤炭，调整至10月15-20日；原定10月20日进厂的煤炭，调整至11月1日-5日，目前等待新加坡确认； |  |  |  |

Statistics of Outsourcing Raw Materials (Unit: Tons)

外购原料统计（单位：吨）

| Product Number 品号 | Incoming Volume进厂量（卸货港商检量） | Usage Quantity 使用量 | Stock 当日库存 | Turnover Days 可周转天数 |
| --- | --- | --- | --- | --- |
| Crude Oil 原油 | 567973.673（12/5船） | 15024 | 486728 |  |
| Coal煤炭 | 233000（13/9船） | 1279 | 55657 | 48 |
| Catalytic Gasoline 汽油组分 | 19868.626（2/1船） | - | 19923 | - |
| Heavy Naphtha 重石脑油 | 19508.401（2/1船） | - | 19829 | - |
| Refined naphtha精制石脑油 | 37977.623（1/1船） | - | 38341 | - |
| Mixed Aromatics 混合芳烃 | 14787.911（1/1船） | - | 15425 | - |
| Mixed xylene混合二甲苯 | 14245.938（2/2船） | - | 8058 | - |
| LPG液化石油气 | 10066.830（5/4船） | 287 | 7150 | - |
| Diesel开工柴油 | 9874.735（2/2船） | - | 6681 | - |
| Remarks备注： It plans to purchase 9 kinds of 40 kinds of materials (including 13 ships of coal, 9 ships have arrived, and 27 ships have started to supply 17 kinds of raw materials). 计划采购物料9种40船（包含13船煤炭已到港9船，27船开工原料油已到港17船），其中 1. The start of the raw material oil project plans to purchase 8 kinds of 27 ships, and has completed the unloading of 8 kinds of 17 ships. The total unloading volume is 694,300.459 tons. The remaining unsettled October 1 ship Zakum crude oil is 130,000 tons, and the November 6 ship crude oil is 680,000 tons. /1 ship heavy naphtha 35,000 tons / 1 ship catalytic gasoline 35,000 tons / 1 ship liquefied gas 0.25 million tons; 1、开工原料油计划采购8种27船，已到港完成卸货8种17船共计卸货量694300.459吨，剩余未到港10月1船Zakum原油13万吨，11月6船原油68万吨,/1船重石脑油3.5万吨/1船催化汽油3.5万吨/1船液化气0.25万吨； 2. Production of materials coal is currently planned to purchase 13 ships, has been unloading 9 ships 233,400 tons, 4 ships have not arrived at 167,000 tons, The coal that has not arrived in Hong Kong is: 32,000 tons of ships in late September, 45,000 tons of ships in Hong Kong before October 1st - 5th, and October 20th, and 45,000 tons of ships in mid-November; It is scheduled to be shut down for maintenance in the next ten days, and the time is expected to be one week. To this end, the Ministry of Planning and Adjustment recommended that the coal entering the factory should be scheduled to be October 5-10, and will be adjusted to October 15-20; the coal that was originally scheduled to enter the factory on October 20 will be adjusted to November 1st - 5th. Currently waiting for confirmation from Singapore; 生产物料煤炭目前计划采购13船，已到港卸货9船23.34万吨，4船未到港16.7万吨， 未到港煤炭分别为： 9月下旬1船3.2万吨，10月1日-5日、10月20日前各到港1船4.5万吨、11月中旬1船4.5万吨；因电站9月下旬准备停工检修，时间预计1周。为此，计调部建议原定10月5日-10日进厂煤炭，调整至10月15-20日；原定10月20日进厂的煤炭，调整至11月1日-5日，目前等待新加坡确认； |  |  |  |  |

Atmospheric decompression

常减压开工情况

| 项目 |  |  | 数据 | 项目 |  | 数据 |
| --- | --- | --- | --- | --- | --- | --- |
| 计划加工量 |  | t/h | 630 | 实际加工量 | t/h | 660 |
| 原油加工品种及比例 |  | t/h | Seria/Zafiro （1:1） | 加工负荷 | % | 78% |
| 各侧线情况 |  |  |  |  |  |  |
| 序号 | 名称 |  | 数量 t/h | 总量t/d | 物料去向 |  |
| 1 | 直馏石脑油 （初顶油） |  | 61 | 1464 | 轻烃回收 |  |
| 2 | 直馏石脑油 （常顶油） |  | 49 | 1176 | 轻烃回收 |  |
| 3 | 常一线 |  | 81 | 1944 | 直馏煤油罐4101-T006 |  |
| 4 | 常二线 |  | 63 | 1521 | 直馏柴油罐4101-T008 |  |
| 5 | 常三线 |  | / | / | 并混合柴油线（未投） |  |
|  |  |  | 58 | 1392 | 并减压蜡油线 |  |
| 6 | 直馏蜡油 |  | 247 | 5928 | 加氢裂化原料罐 4103-T004 |  |
| 7 | 减渣 |  | 126 | 3024 | 焦化原料罐4103-T001 |  |

Statistics of fly ash products  (Unit: Tons)

粉煤灰产品统计（单位：吨）

| Product Number 品号 | Stock 库存（t） | yield 产量（t） | Daily sales 日销售量(t/车) | Weekly sales 本周销售(t/车) | Month sales 月销售量(t/车) | Saleable Inventory 可销售库存（t） |
| --- | --- | --- | --- | --- | --- | --- |
| Ash 粉煤灰 | 200 | 75 | 27.34/3 | 84.37/8 | 208.66/18 | 150 |

Production and Equipment Abnormal Problem Tracking: (In the dispatching log, only the equipment abnormal situation affecting the sales of wharf and loading station is tracked and recorded) .

生产及设备异常问题跟踪：（调度日志中仅对码头、装车站影响销售的设备异常情况进行跟踪记录）

| Department 部门 | Abnormal Production and Equipment Problems 生产及设备异常问题 |
| --- | --- |
| Wharf 码头 | 1.Construction and report are in progress 施工、报审中； 2.Long-term LTO for coal Jetty until 6/8/2020 煤码头长期LTO有效期到8月6号2020年； - The coal terminal upgrade approval is expected to be available in mid-September, and then the ship type with a reliable parking capacity of not more than 50,000 tons - 煤码头升级批准预计9月中旬可以拿到，之后可靠泊载货吨不超5万吨的船型； |
| Loading Station 装车站 | 1.Gantry equipment and instruments have been installed, commissioning can be completed by the end of September, and the development of elevator system and ERP bridge system is under way. It is expected that commissioning can be carried out in mid-September. 公路出厂设备及仪表部分已完成安装，调试在9月底能够完成，天梯系统与ERP联桥部分系统开发正在进行，预计在9月中旬可以进行调试； |

Logistics dispatch information

物流调运信息（9月12日06:00）

| 一、库存信息： |  |
| --- | --- |
| 1 | At 06AM on the 12th, the coal inventory was 55657 tons，yesterday consumed 1279 tons; 截止9月12日06:00，煤炭库存55657吨，昨日消耗1279吨; |
| 2 | - As of 06PM on the 12th, the ash store has an inventory of 200 tons. Today, RMC pulls 1 car for 10.45 tons. Tomorrow, it plans to have 3 cars for BHC and 1 car for RMC. 截止9月11日18:00，灰库库存200吨，RMC拉运1车10.45吨，BHC2车16.89吨；今日计划BHC出3车，RMC出1车； |

| 二、船讯信息： |  |
| --- | --- |
| 1 | The tenth ship coal "MV MAPLE GLORY" arrived at Tanjung Bara, Indonesia, on September 8, and waited for 2 days to start loading on September 11. It is expected to arrive at PMB time from September 16-17th. 9月下旬第十船煤炭“MV MAPLE GLORY”于9月8日抵达装货港印尼Tanjung Bara，等待2天后于9月11日开始装船作业，预计抵达PMB时间9月16日-17日； |
| 2 | .ZAKUM crude oil tanker MT COSWISDOM in early October, pre-loading period September 15-17, loading port Zirku Petroleum Port, 1 million barrels; first to Singapore unloading quantity 130000 tons, then to PMB unloading quantity 130000 tons, is expected to arrive in PMB on October 8-10. 10月上旬ZAKUM原油船“MT COSWISDOM”,预装期9月15日-17日，装港Zirku Petroleum Port，货量100万桶；先到新加坡卸货13万吨，然后到PMB卸货13万吨，预计10月8日-10日抵达PMB。 |
| 3 | - The power station is scheduled to be shut down for maintenance in late September,about one week. recommended that the coal should be imported into the factory from October 5-10th, and will be adjusted to October 15-20th. The coal that was originally scheduled to enter the factory on October 20th will be adjusted to November 1-5th; - 电站计划9月下旬停工检修，时间约1周。计调部建议原定10月5-10日进厂煤炭，调整至10月15-20日；原定10月20日进厂煤炭，调整至11月1-5日，目前等待新加坡回复确认； |

Compiling person 编制人：张晓伟                      Auditor 审核人：谢振林