|  | 恒逸实业（文莱）有限公司 Hengyi Industries Sdn Bhd |  |  |
| --- | --- | --- | --- |
|  | 商务调运日报 Dispatcher Daily Report |  |  |
| Establishment Department 编制部门 |  | Commercial Department 商务部 | 15 September 2019 |

Weather Forecast     天气预测

| 15 September -21 September |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Weather天气 | Rain 雨 | Sunny 晴 | Rain 雨 | Sunny 晴 | Rain 雨 | Rain 雨 | Sunny 晴 |
| Wind Power 风力 | Level<3 | Level<3 | Level<3 | Level<3 | Level<3 | Level<3 | Level<3 |

Arrival Schedule of Ships

船舶到港计划表

| Classification 类别 | Name of goods 名称 | Name of vessel 船名 | Loading (Unloading) Berth装（卸）船泊位 | Loading (Unloading) Capacity装（卸）船量(吨) | Pre Arrival Period 预到港期 |
| --- | --- | --- | --- | --- | --- |
| 煤炭 | 9月下旬煤炭 | MV MAPLE GLORY | 8# | 32000 | 9月19日 |
|  | 10月上旬煤炭 | - | 8# | 45000 | 10月13-17日 |
|  | 10月中旬煤炭 | - | 8# | 45000 | 10月30-11月3日 |
|  | 11月中旬煤炭 |  | 8# | 45000 |  |
| 原油 | Zakum原油 | MT COSWISDOM | 单点 | 130000 | 10月8日-10日 |
|  | CPC原油 |  | 单点 | 130000 |  |
|  | kimanis原油 |  | 单点 | 80000 |  |
|  | QATAR MARINE原油 |  | 单点 | 130000 |  |
|  | SERIA原油 |  | 单点 | 80000 |  |
|  | MURBAN原油 |  | 单点 | 130000 |  |
|  | QATAR MARINE原油 |  | 单点 | 130000 | 已取消采购 |
| 石脑油 | 11月重石脑油 |  | 4# | 35000 |  |
| 催化汽油 | 11月催化汽油 |  | 4# | 35000 |  |
| Remarks 备注 | 电站计划9月下旬停工检修，检修时间为9月23日至30日约1周。10月2船煤炭分别要求10月13-17日和10月30-11月3日到厂。 |  |  |  |  |

Statistics of Outsourcing Raw Materials (Unit: Tons)

外购原料统计（单位：吨）

| Product Number品号 | Incoming Volume进厂量 （卸货港商检量） | Usage Quantity 使用量 | Stock 当日库存 | Turnover Days 可周转天数 |
| --- | --- | --- | --- | --- |
| Crude Oil 原油 | 567973.673（12/5船） | - | 496819 | - |
| Coal煤炭 | 233000（13/9船） | 1276 | 51738 | 44 |
| Catalytic Gasoline 汽油组分 | 19868.626（2/1船） | - | 19923 | - |
| Heavy Naphtha 重石脑油 | 19508.401（2/1船） | - | 19829 | - |
| Refined naphtha精制石脑油 | 37977.623（1/1船） | - | 38341 | - |
| Mixed Aromatics 混合芳烃 | 14787.911（1/1船） | - | 15425 | - |
| Mixed xylene混合二甲苯 | 14245.938（2/2船） | - | 8058 | - |
| LPG液化石油气 | 10066.830（5/4船） | - | 6664 | - |
| Diesel开工柴油 | 9874.735（2/2船） | - | 6681 | - |
| Remarks备注：计划采购物料9种40船（包含13船煤炭已到港9船，27船开工原料油已到港17船），具体如下： 1、开工原料油计划采购8种27船，已到港完成卸货8种17船共计卸货量694300.459吨，剩余未到港10月1船Zakum原油13万吨，1船液化气0.25万吨，11月6船原油68万吨,/1船重石脑油3.5万吨/1船催化汽油3.5万吨； Currently, 13 ships are planned to be purchased for coal production materials, 9 ships have already landed and discharged 233,400 tons, 4 ships have not arrived at the port for 167,000 tons, and the coal that has not arrived at the port are respectively: 1 ship has arrived at the port for 32,000 tons in late September, the power station plans to stop work for maintenance in late September, and the maintenance time will be about 1 week on September 23 solstice 30.The original plan was to import 45,000 tons of coal into the plant from October 5th to October 10th, which was adjusted to October 13th to 17th.The original plan was to import 45,000 tons of coal into the plant on October 20, which was adjusted from October 30 to November 3. The adjustment plan was confirmed by Singapore on September 13.45000 tons per ship in mid-november 2、生产物料煤炭目前计划采购13船，已到港卸货9船23.34万吨，4船未到港16.7万吨，未到港煤炭分别为： 9月下旬1船3.2万吨，电站计划9月下旬停工检修，检修时间为9月23日至30日约1周。原计划10月5-10日进厂煤炭4.5万吨，调整至10月13-17日；原计划10月20日进厂煤炭4.5万吨，调整至10月30-11月3日，调整计划已于9月13日得到新加坡回复确认。11月中旬1船4.5万吨； Production of materials coal is currently planned to purchase 13 ships, has been unloading 9 ships 233,400 tons, 4 ships have not arrived at 167,000 tons,The coal that has not arrived in Hong Kong is: 32,000 tons of ships in late September, 45,000 tons of ships in Hong Kong before October 1st - 5th, and October 20th, and 45,000 tons of ships in mid-November; It is scheduled to be shut down for maintenance in the next ten days, and the time is expected to be one week. To this end, the Ministry of Planning and Adjustment recommended that the coal entering the factory should be scheduled to be October 5-10, and will be adjusted to October 15-20; the coal that was originally scheduled to enter the factory on October 20 will be adjusted to November 1st - 5th. And confirmed. |  |  |  |  |

|  | 恒逸实业（文莱）有限公司 Hengyi Industries Sdn Bhd |  |  |
| --- | --- | --- | --- |
|  | 商务调运日报 Dispatcher Daily Report |  |  |
| Establishment Department 编制部门 |  | Commercial Department 商务部 | 13 September 2019 |

Statistics of fly ash products (Unit: Tons)

粉煤灰产品统计（单位：吨）

| Product Number 品号 | Stock 库存（t） | yield 产量（t） | Daily sales 日销售量(t/车) | Weekly sales 本周销售(t/车) | Month sales 月销售量(t/车) | Saleable Inventory 可销售库存（t） |
| --- | --- | --- | --- | --- | --- | --- |
| Ash 粉煤灰 | 200 | 85 | 22.4/2 | 163.35/13 | 265.24/22 | 150 |

生产及设备异常问题跟踪：（调度日志中仅对码头、装车站影响销售的设备异常情况进行跟踪记录）

| Department 部门 | Abnormal Production and Equipment Problems 生产及设备异常问题 |
| --- | --- |
| Wharf 码头 | 1、施工、报审中；Construction and report are in progress 2、煤码头长期LTO有效期到8月6号2020年；Long-term LTO for coal Jetty until 6/8/2020 3、煤码头升级批准预计9月中旬可以拿到，之后可靠泊载货吨不超5万吨的船型；The coal terminal upgrade approval is expected to be available in mid-September, and then the ship type with a reliable parking capacity of not more than 50,000 tons； |
| Loading Station 装车站 | Gantry equipment and instruments have been installed, commissioning can be completed by the end of September, and the development of elevator system and ERP bridge system is under way. It is expected that commissioning can be carried out in mid-September. 公路出厂设备及仪表部分已完成安装，调试在9月底能够完成，天梯系统与ERP联桥部分系统开发正在进行，预计在9月中旬可以进行调试； |
| 备注：Production and Equipment Abnormal Problem Tracking: (In the dispatching log, only the equipment abnormal situation affecting the sales of wharf and loading station is tracked and recorded) . |  |

Logistics dispatch information物流调运信息（9月15日06:00）

| 一、库存信息： |  |
| --- | --- |
| 1 | At 06AM on the 14th, the coal inventory was53014tons，yesterday consumed 1313 tons; 截止9月15日06:00，煤炭库存51738吨，昨日消耗1276吨; |
| 2 | As of 06PM on the 14th, the ash store inventory is 200 tons. Today, BHC pulls 2 trucks for 22.4 tons.Tomorrow, it plans to have 1 truck for VSL. 截止9月15日06:00，灰库库存200吨，昨日BHC出2车22.4吨，今日计划VSL拉运1车； |
| 二、船讯信息： |  |
| 1 | The 10 ship of coal "MV MAPLE GLORY" is now loading at the loading port of Tanjung Bara, Indonesia. It is expected to complete the loading and sail to PMB on September 15th. It is expected to arrive at PMB on September 18th. Tug and commodity inspection have confirmed。The permission has been issued on September 12, waiting for reply, and the water diversion will be confirmed one day before the ship arrives at the port. 第十船煤炭“MV MAPLE GLORY”目前正在装货港印尼Tanjung Bara 装货，预计15日完成装货驶向PMB，预计抵达PMB时间9月18日；拖轮、商检已确认，许可已经于9月12日发出等待回复，引水在船舶到港前一天进行确认。 |
| 2 | The power station is scheduled to stop maintenance in late September, and the maintenance time will be about 1 week on September 23 solstice 30.The original plan was to import 45,000 tons of coal into the plant from October 5th to October 10th, which was adjusted to October 13th to 17th.The original plan was to import 45,000 tons of coal into the plant on October 20, which was adjusted from October 30 to November 3. The adjustment plan was confirmed by Singapore on September 13. 电站计划9月下旬停工检修，检修时间为9月23日至30日约1周。原计划10月5-10日进厂煤炭4.5万吨，调整至10月13-17日；原计划10月20日进厂煤炭4.5万吨，调整至10月30-11月3日，调整计划已于9月13日得到新加坡回复确认调整。 |
| 3 | In early October, ZAKUM crude oil ship "MT COSWISDOM" loaded Zirku Petroleum Port from September 15th to 17th, with a cargo volume of 1 million barrels.It will first unload 130,000 tons in Singapore, then unload 130,000 tons in PMB. It is expected to arrive at PMB from October 8 to 10. 10月上旬ZAKUM原油船“MT COSWISDOM”,预装期9月15日-17日，装港Zirku Petroleum Port，货量100万桶；先到新加坡卸货13万吨，然后到PMB卸货13万吨，预计10月8日-10日抵达PMB。 |